Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 July 2026 |
| --- | --- |
| Team ID | - |
| Project Name | Book Store |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register with my email and password. | 2 | High | Team |
| Sprint-1 | Login | USN-2 | As a user, I can log in securely. | 2 | High | Team |
| Sprint-1 | Browse Book | USN-3 | As a user, I can view available books. | 2 | High | Team |
| Sprint-2 | Search Books | USN-4 | As a user, I can search books by title or author. | 3 | High | Team |
| Sprint-2 | Shopping Cart | USN-5 | As a user, I can add books to my cart. | 3 | High | Team |
| Sprint-2 | Place order | USN-6 | As a user, I can place an order | 3 | High | Team |
| Sprint-3 | Admin Dashboard | USN-7 | As an admin, I can manage books and users. | 3 | Medium | Team |
| Sprint-4 | Order Management | USN-8 | As an admin, I can manage customer orders. | 2 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 7 Days | 13 Jul 2026 | 19 Jul 2026 | 8 | 19 Jul 2026 |
| Sprint-2 | 6 | 7 Days | 20 Jul 2026 | 26 Jul 2026 | 6 | 26 Jul 2026 |
| Sprint-3 | 6 | 7 Days | 27 Jul 2026 | 02 Jul 2026 | 6 | 02 Aug 2026 |
| Sprint-4 | 4 | 7 Days | 03 Aug 2026 | 09 Jul 2026 | 4 | 09 Aug 2026 |

### Velocity

Leave the formula as it is if the template already contains it.If you need to write the value:

Average Velocity (AV) = Total Story Points / Sprint Duration = 24 / 28 ≈ 0.86 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts